# Scope of Work

Project 3

Fatima Davila

CIVI 202

March 3, 2026

## Project Goals

The goal of this project is to create readable graphs for the clients that will provide them with valuable information in concerns with traffic data from the NHTS csv and the NGSIM csv. Another goal is creating a simulation using IDM so that the client can better understand simulated data compared to real life data.

## Project Tasks

Task 1: create a bar chart, histogram, boxplot, and two time series plots

To create these charts the packages for plotting graphs in python must be imported into the code first. Following that the data provided by the client must be loaded to be used for analysis. After that, functions for variables that will be plotted must be defined and then using python or seaborn plots can be made and edited to offer a clear image of what the data is describing.

Task 2: create an annotated code document

This step can only be taken if the coding in task 1 has been completed and all the graphs are made. Using excel each line of code will be given a detailed description of its purpose and how it is used so that the methods can be replicated in future studies.

Task 3: create a time sheet

The time sheet will be created in excel and each team member will be in charge of documenting the hours they have spent on their work from the start of the project to the end as well as describing what specific work they did.

## Project Deliverables

| Jupyter notebook containing python code | March 31,2026 |
| --- | --- |
| Github link | March 31,2026 |
| Gantt Chart | March 31,2026 |
| Annotated code document | March 31,2026 |
| Engineering timesheet | March 31,2026 |
| Scope of Work | March 31,2026 |
| Technical Report | March 31,2026 |